Byron Items:

- Emails

  - Clayton confirmed he did a final review before forwarding them to CPA team

  - Byron confirmed – emails were received.

    - Should have feedback to EGIA within a week.

  - Byron to verify email font was updated.

- Rough turnaround time to launch

  - @CR: The sooner the better -> stop using the paper application as soon a possible, but there is no hard deadline date.

  - @Byron: hoping to turnaround in about a week

Alex Items:

- “CEC-AC Rating” is the “Solar CEC-ACRating(kWh)”

  - CPA to come up with a process for EGIA rebate team to validate this.

  - Per CPA - No need to request additional information for claims in queue to review.

    - Ok to send the Approval Notification Email

- System should calculate the total of all Energy Capacities

  - Add line item “Total Energy Capacity”

    - Battery Quantity * Energy Capacity (kWh) = Total Energy Capacity amount.

- Reservation

  - Integrated Systems -> need to show Model Number

  - LD confirmed ok to show EGIA Address at the bottom of the Confirmation page of claim submitted.

- URL for PDF translations coming soon

Laurie

- Currently while processing claims, team requests both the:

  - Solar billing plan

  - Project ID

- However, the Permision to Operate page shows both above listed items

  - Can we accept the Permission to Operate instead of the other two items?

  - Alex with CAP = Approve.