Bridgepoint – Talk Desk – Discovery call #3

11/18/2024

EGIA team: Clinton, Maria

Bridgepoint Reps: Samantha Sanchez, Tristan Bateman

Items needed prior to next meeting

Next call will be  on Friday 11/22: The finalization of the process.

- Main status codes. @Clinton to provide & drop on colab folder.

- On Friday – most of the flow chart will be completed @Tristan to share flow during Friday meeting.

- We should be done with the discovery and planning phase soon.

Continue from last meeting:

- How are the calls supposed to route

- Struggling with the API Call –  Tristan got it completed.

- Tristan is now getting a response from the API.

- @Tristan

  - Each one of these are search parameters

- API Lookup & we are using

  - ANI = Customer phone number.

  - What can I help you with? (Main Menu)

    - FAQ

    - Rebate lookup

      - Verify User by asking for the installation Zip code.

        - If we don’t find the caller via Zip code then it will get routed to the REP.

- Items to think about:

  - How do we determine which REP it goes to

  - What if there are multiple rebates with the same zip code & ANI.

    - System to notify caller, there are multiple rebates for this zip code, & to confirm if they would like to review all or just one.

      - If only one, then caller to provide claim number & System to return the claim status.

      - System to ask if there are any other claims that they would like to review.

    - If caller would like to get the status of all claims found,

      - System to go through all claims one by one providing the status.

        - If caller would like to skip the status of one of the claims and instead move to the next one, then caller to press a digit to skip.

  - Statuses

    - If any of the claims have a status = Denied.

      - Caller will get transferred to a CSR Rep.

    - If Claim status is any other than denied system to provide a status update.

      - Statuses

        - Processing

        - Completed

        - Request info

        - Paid

  - We will do the same with Tampa Bay using the DNIS value.

- General Info

  - Caller will use key touch to navigate the menu for rebate status instead of the Voice Command.

    - The voice command can be used in other places within the call flow.

    - Where is each call supposed to go based on the DNIS Value.